Valeria Anel Duque Salgado

NAO: 3306

16-09-2025

IN-MEXICO PROGRAM BACKEND DEVELOPER CERTIFICATION

PLAN C2 S2

Back End in Java for Information Processing

Contents:

No table of contents entries found.

| User Story | Requirements |
| --- | --- |
| As a developer (Beatriz): I want to understand the current manual JSON integration process So that I can design an automation solution that meets the department’s needs | Meet with Hortensia to document the manual process. Research Java libraries for handling JSON and CSV. Create an initial technical specification document. |
| As a developer: I want to set up the development environment and GitHub repository So that I can maintain version control and collaborate effectively | Create a GitHub repository for the project. Configure the Java environment with required libraries. Define branching strategy (main, develop, feature). |
| As a developer: I want to implement and test modules that parse JSON into CSV So that I can ensure data is correctly transformed and reusable | Create a function to read and parse JSON files. Create a function to write data in CSV format. Perform unit tests to validate the conversion. |
| As a developer: I want to integrate multiple JSON files into a single CSV output So that the department has consolidated scientific production data | Merge multiple JSON files into a single CSV. Validate data consistency and accuracy. Perform integration tests using real cases. |
| As a developer I want to document the code, process, and usage guidelines So that the Scientometrics Department can maintain and extend the solution | Write technical documentation (algorithms, libraries, design). Prepare a user guide for Érika and her team. Deliver the final version in GitHub with a complete README. |

| Requirements | Stages | Time estimation | Deliverables |
| --- | --- | --- | --- |
| Meet with Hortensia to document the manual process. Research Java libraries for handling JSON and CSV. Create an initial technical specification document. | - Schedule and conduct meeting with Hortensia. - Take notes and map the manual integration workflow. - Research suitable Java libraries (e.g., Jackson, Gson, OpenCSV). - Draft technical documentation with findings.for branch B. | 1–2 days | Process documentation. Technical specification document. |
| Create a GitHub repository for the project. Configure the Java environment with required libraries. Define branching strategy (main, develop, feature). | - Install/configure Java IDE and libraries. - Initialize GitHub repository and push initial commit. - Define and document branching workflow. | 0.5–1 day | GitHub repository with README initialized. Configured development environment. Documented Git branching strategy. |
| Create a function to read and parse JSON files. Create a function to write data in CSV format. Perform unit tests to validate the conversion. | - Implement JSON reader module. - Implement CSV writer module. - Write unit tests for each module. - Run tests and debug issues. | 2–3 days | JSON parser function. CSV writer function. Unit test results. |
| Merge multiple JSON files into a single CSV. Validate data consistency and accuracy. Perform integration tests using real cases. | - Develop integration logic for multiple JSON inputs. - Test with sample datasets. - Validate merged CSV output for accuracy. - Perform end-to-end testing with real department data. | 2–3 days. | Integration algorithm. Consolidated CSV output. End-to-end test report. |
| Write technical documentation (algorithms, libraries, design). Prepare a user guide for Érika and her team. Deliver the final version in GitHub with a complete README. | - Write code documentation (comments, Javadoc). - Prepare user guide (steps to use the program). - Update GitHub repository with README and instructions. - Deliver final package to the department. | 1–2 days | Technical documentation. User guide. Final GitHub repository with README. |